**Project Plan**

| **Phase** | **Task** | **Planned Date** | **Actual Date** |
| --- | --- | --- | --- |
| **Requirement Gathering** | Understanding dataset | 01-06-2025 | 01-06-2025 |
| **Planning** | Define objectives & approach | 02-06-2025 | 03-06-2025 |
| **Design** | Prepare analysis pipeline | 03-06-2025 | 05-06-2025 |
| **Development** | Data cleaning, analysis | 04-06-2025 | 08-06-2025 |
| **Testing** | Verify results | 09-06-2025 | 10-06-2025 |
| **Deployment** | Generate reports | 11-06-2025 | 12-06-2025 |
| **Closure** | Final review and submission | 13-06-2025 | 14-06-2025 |